Sprint Plan
# Sprint 1 – Create New Debate Room
## Overview:
Start On: 9-10-23
Complete By: 16-10-23
## Description:
Develop the first draft of the HTML document and create a Box the user can input some information into and a button to submit it. This should include:
- A Box with a Heading that says “Create New Debate”
- A line where the user can enter the Debate Title
- A line where the user can enter the Debate Description
- A line where the user can enter the Number of Participants Required for the Debate
- A line where the user can enter the Start and End time of the Debate
- A button that can be pressed to submit the form
## Review:
Completed: Yes
Additional Notes:
# Sprint 2 – Write data to a JSON file
## Overview:
Start On: 16-10-23
Complete By: 23-10-23
## Description:
Add the functionality with JavaScript to the “Create New Debate” box that will save the information into a JSON file, so that it may be recalled at a later time.
- When the user clicks the Create New Debate Button, all the information in the form should be saved into a JSON file.
- The JSON file should be a flat file.
- The browser should then start downloading the JSON file.
## Review:
Completed: Yes
Additional Notes:
# Sprint 3 – Search Debate Rooms
## Overview:
Start On: 23-10-23
Complete By: 30-10-23
## Description:
Develop with HTML, a Box that lists all the debates the user has available to them. Each debate should be contained in a field that displays the Debate Title.
- At the top of the stack of Debates is a search box where the user may enter some text (functionality will be added later).
## Review:
Completed: Yes
Additional Notes: Each field may be clicked on to load it into full view
# Sprint 4 – Upload Debate Room
## Overview:
Start On: 30-10-23
Complete By: 6-11-23
## Description:
The functionality to upload a JSON file to the past debate list needs to be added. There should be a button to upload the file. When the file is uploaded a debate should be added to the list with the information from the JSON file displayed in the listing.
## Review:
Completed: Yes
Additional Notes: Currently, a debate may be uploaded multiple times and it will keep being appended each time the button to add it is clicked.
# Sprint 5 – Search Past Debates
## Overview:
Start On: 6-11-23
Complete By: 13-11-23
## Description:
With JavaScript, a search box should now have a button that will show only items matching the input when clicked.
## Review:
Completed: Yes
Additional Notes:
# Sprint 6 – Test and Resolve Issues
## Overview:
Start On: 13-11-23
Complete By: 27-11-23
## Description:
Any bugs or issues that were raised in the Additional Notes sections have a 2 week allocated period to be resolved here.
15-11-23: Updated Logic in uploadDebate() Function to check if there is a matching debate title in the list of debates already. If so, the debate is not added.
## Review:
Completed: Yes
Additional Notes:
# Sprint 7 – Implement Login Box
## Overview:
Start On:
Complete By:
## Description:
Add the login box in the location specified in the product draft. Functionality should be created for displaying the account that has been signed into by the user. The user must be able to enter a username and password and once verified, the page must reflect the change is status via the “title box”
## Review:
Completed: Yes
Additional Notes:
Verification of a user can not be developed at this stage as the page has not been connected to a back-end database.
# Sprint 8 – Create Message Box
## Overview:
Start On:
Complete By:
## Description:
Create a section at the bottom of the page where users can enter messages into the selected debate rooms. These messages should be written into Debate Room JSON file when saved.
## Review:
Completed: Yes
Additional Notes:
# Sprint 9 – Create Debate Room Info Box
## Overview:
Start On:
Complete By:
## Description:
To accompany the new chat box created in the last sprint, there should be an adjacent window to clearly display the information of the room the user has currently selected as the Debate Room list only displays the title so the user may select it. To load the information changes will need to be made to the data being stored into the items in the Debate Room list. Currently when a debate is uploaded from a JSON file, only the title is actually being retrieved. Items in the list will need to contain attributes that are not visible on the page, but can be read into the new information box when selected.
## Review:
Completed: Yes
Additional Notes:

# Sprint 10 – Create Debate Room Info Box
## Overview:
Start On:
Complete By:
## Description:
To accompany the new chat box created in the last sprint, there should be an adjacent window to clearly display the information of the room the user has currently selected as the Debate Room list only displays the title so the user may select it. To load the information changes will need to be made to the data being stored into the items in the Debate Room list. Currently when a debate is uploaded from a JSON file, only the title is actually being retrieved. Items in the list will need to contain attributes that are not visible on the page, but can be read into the new information box when selected.
## Review:
Completed: Yes
Additional Notes: