Comp1004 – Final Portfolio: Db8-DT

Complete UML Case stories and diagrams,
Complete Test table
Complete Sprint Logs
Complete Reflection
Complete Poster
Complete GitHub ReadMe

could add some more issues / constraints
# Introduction
This report will present the Application Design Document for Db8-DT as part of the Comp1004 Module Coursework. It will cover the Software Development Lifecycle of Db8-DT and how the model has been applied to the project. It will also give a representation of the final project plan and functional requirements, along with the complete set of UML Diagrams that cover the application.

# Software Development Lifecycle (SDLC)
The SDLC is composed of 5 stages:
- Requirement analysis
- Design
- Implementation
- Testing
- Deployment
- Maintenance

I made use of the waterfall model along with the Agile methodology throughout the life cycle of this program.

[decision to use agile instead of waterfall, adv and disadvs of each]

[insert photo of waterfall model related to project]

Requirement analysis is the first stage in the SDLC, and since the idea of Db8 has gathered some interest from peers, my first step in developing this application was to meet with them.
In general, I asked what core components they would need in a program to assist them in a pitch for Db8. Taking the notes I made from the meeting, I designed the following mock-up of the product along with a full list of functional and non-functional requirements as a direct result of the ideas and feedback gathered in the conversation.

Figure 1: The early mock up of Db8-DT drafted in late October.

[mention how this draft changed and features were moved or cut]

After this, a rough plan of the sprints was created. To do this I gave an estimated time on how long I thought it would take me to develop each aspect of the program.
Initially I gave each sprint a two week period with the intention to have this time frame re-reviewed over the Christmas break.

Moving into design, I began outlining what technical aspects were going to be needed to build the application. Obviously using HTML JavaScript and CSS, but also creating initial drafts for the code functions that were going to be written in order to make the page more than just a static document. This involved creating abstractions of the code that could be implemented later. Some of these made it to the final version and can be seen in the UML showcase.
I then created user stories and aligned my sprints to them to ensure progress would be made in a positive direction and each aspect of the program would meet the needs of the end-users.

In the implementation phase, I began translating the design and requirements into actual code. This involved setting up the development environment, organizing the project structure, and writing the code for the various components outlined in the mock-up and user stories. I did this by following the sprints I had created earlier. I regularly performed manual testing on the application throughout to identify and fix any bugs or issues that arose. As development progressed, I continuously reviewed and updated the project plan and sprint schedule to ensure that I stayed on track and met the project deadlines. This involved re-evaluating the estimated time for each task, adjusting the sprint duration if needed, and re-prioritizing tasks.

Atop the regular testing during implementation was a separate testing phase that went much further with the scope of data being gathered from the program. It took place after the vast majority of implementation. This phase looked at extreme and erroneous data being entered as well to make sure inputs were validated beyond just the expected entries.

Deployment and Maintenance were pretty minimal for this project however consideration was made for how this could be continued in the future. For deployment on a server, the fact that the JavaScript code all exists in a separate file to the CSS and HTML give good potential for a database and back-end system to be added in the future without too much work if needed.
This document along with the GitHub repository keep a record of all the changes to the code meaning that future updates to the system are a lot easier to manage and maintain.
# Project Vision
A single page website that can demonstrate the functionality and idea of Db8 to stakeholders, investors and potential team-members as clear and concisely as possible.
# Background
The Debate Project (known internally as Db8) is a future social platform for holding open and constructive discussion online. The technical scale and development of this project will be quite large and will require a team of people before full production can begin.
To get this project off the ground, it will need to be pitched to many different people. In order to aid with this task, I will create a Minimum Viable Product called Db8-DT (Debate Demo Tool).
The goal is to have a simple yet effective tool that can demonstrate the functionality and use-cases of Db8 Project to peers and stakeholders to get them onboard with being involved and collect the maximum amount of validated learning about customers [1]. This should be achieved through a single page website that contains sample features for each key aspect of Db8, allowing for quick iteration of designs.

The core components of Db8-DT are as follows:

- A section that allows a user to create a new debate room. This includes a title, description, number of participants and duration. The Debate room structure can be saved as a JSON file containing all the given attributes.
- A Debate Room List section that will display, search and store all debate rooms the user has created. A user can upload a room structure file in JSON format that will be appended to the list.
- A Debate Chat Room that can be opened by clicking one of the rooms from the list mentioned above.
- A Login/Sign up that allows the user to interact with other components that need to be linked to an account.
- A debate room panel with the chat history that is opened when a user selects a debate from the list.

Portability is also important for this project. I want the user to be able to create debate rooms with the tool and then download the JSON file so they may import it to the web app at a later date. This reduces requirements on cloud storage if the web page was to be hosted online.
To implement all of these requirements I used agile development for most of the project. I organised development time into two week long sprints and logged progress in a sprint document. This way I could track the progress of the web page, determine if I was on pace to meet deadlines and make note of issues I encountered.

# Program Requirements
Here is the final list of functional and non-functional requirements created for Db8-DT.
Functional Requirements:
1. The program must be an interactive single page application
2. The program must have the ability for a user to create a Debate Room
3. The program must have the ability for a user to save a Debate Room
4. The program must have the ability for a user to edit a Debate Room
5. The program must have the ability for a user to see what account they are signed in as
6. The program must output a JSON file containing user data that can be downloaded from the page
7. The program must take a JSON file input containing user data to manipulate or display on the page
8. The program must be able to display a list of debates rooms the user has created and uploaded
9. The user must be able to click a debate room from the list to load the chat
10. The program must have a section to create an account
11. The program must require an account to participate in a debate room
12. The program must have a section to view the chat history of a debate room
13. The program must encrypt the JSON files in base64
14. The program should have an organised and ascetic interface created with CSS
15. The program should be able to easily readable on all screen sizes for use in different environments
16. The program could have a membership sign-up
17. A user could be able to watch a live debate
Non-Functional Requirements:
1. The program must be simple to operate for non-technical users
2. The program must clearly demonstrate the key concepts of Db8 to a user with minimal explanation from another person. I.E. the program should stand on its own.
3. The program must look clear and presentable for a professional situation or environment.
These requirements were valuable to the development of this project as each one, either directly or indirectly, made the project more likely to successfully achieve the vision outlined.
# Complete Set of UML Diagrams
## Flow Chart Designs for Each JavaScript Function

Figure 2: A flowchart demonstrating the process of creating a Debate Room
Figure 3: A flowchart demonstrating the process of downloading a Debate Room Template

Figure 4: A flowchart demonstrating the process of uploading a Debate Room v2
Figure 5: A flowchart demonstrating the process of uploading a Debate Room

Figure 6: A flowchart demonstrating the process of searching for a Debate Room
Creating these flow charts was very important to actually implementing each code sprint as they provided the foundation for building the functions. By abstracting the problem out into these diagrams, I could test the logic in my head and make edits without worrying about syntax or getting caught up in lines of code. I did this for every function in the program that exceeded a low level of complexity.

## User Stories
[insert here]
# Testing
There was two type of tests I conducted for this stage. One was quantitive and involved the repetitive process of inputting different types of data and seeing if the expected outcome was achieved, and the other was qualitative and involved getting feedback on the user experience for just certain components of the program and the program in whole. Often, the quantitive tests measured the functional requirements and the qualitative tests measured the non-functional requirements.
## Quantitive Tests
Element of Interest	Test Type	Test Description	Data	Data Type	Expected Outcome	Actual Outcome	Pass / Fail
Create New Debate	Missing debate title	Enter data in all fields except title	NUL, Test Description, 10, 10	Normal	Error message says Title cannot be empty	Error message says Title cannot be empty	Pass
Create New Debate	Missing debate description	Enter data in all fields except description	Test Title, NUL, 10, 10	Normal	Allow no description	Allowed no description	Pass
Create New Debate	Missing debate participants	Enter data in all fields except participants	Test Title, Test Description, NUL, 10	Normal	Error message says Participants cannot be empty	Error message says Participants cannot be empty	Pass
Create New Debate	Missing debate duration	Enter data in all fields except duration	Test Title, Test Description, 10, NUL	Normal	Error message says Duration cannot be empty	Error message says Duration cannot be empty	Pass
Create New Debate	Save a new debate	Enter valid data in all fields and click save	Test Title, Test Description, 10, 10	Normal	File is downloaded as “Test Title.json”	File is downloaded as “Test Title.json”	Pass
Create New Debate	Save a duplicate debate	Enter valid data in all fields and click save twice.	Test Title, Test Description, 10, 10	Normal	File is downloaded as “Test Title (1).json”	File is downloaded as “Test Title (1).json”	Pass
Create New Debate	Extreme debate title	Save a debate with very long (500,000 char) title and other fields as normal	aabb…, Test Description, 10, 10	Extreme	File is downloaded with truncated filename and title.	File is downloaded with truncated filename but title is not changed.	Fail
Create New Debate	Non-numbers	Enter letters and words into participants field	Test Title, Test Description, ten, ten	Invalid	User physically cannot enter non-numbers	User physically cannot enter non-numbers	Pass
Create New Debate	Negative numbers	Enter negative numbers into participants field	Test Title, Test Description, -10, 10	Invalid	Error message says Participants must be two or more	Error message says Participants must be two or more	Pass
Create New Debate	Negative numbers	Enter negative numbers into duration field	Test Title, Test Description, 10, -10	Invalid	Error message says Duration must be 5 minutes or more	Error message says Duration must be 5 minutes or more	Pass
Create New Debate	Boundary numbers	Enter exactly 2 into participants field	Test Title, Test Description, 2, 10	Boundary	Accepted as normal	Accepted as normal	Pass
Create New Debate	Boundary numbers	Enter exactly 5 minutes into duration field	Test Title, Test Description, 10, 5	Boundary	Accepted as normal	Accepted as normal	Pass
Overwrite Debate	Overwrite Current Debate	Use valid test data in each field and click the overwrite current debate button	Test Title, Test Description, 10, 10	Normal	Debate Info Panel is updated with the test data provided	Debate Info Panel is updated with the test data provided	Pass
Overwrite Debate	Overwrite Current Debate	Use invalid test data in each field and click the overwrite current debate button	Test Title, Test Description, -10, -10	Invalid	Error message for respective incorrect field	Error message for respective incorrect field	Pass
Debate Rooms	Upload a Debate	Upload test1.json from the /test/ directory that contains a title, desc, participants and duration but no chat history	/tests/test1.json	Normal	The Title of the debate appears in the list underneath	The Title of the debate appears in the list underneath	Pass
Debate Rooms	Select a Debate	Upload test1.json from the /test/ directory that contains a title, desc, participants and duration but no chat history and select it from the list by left click.	/tests/test1.json	Normal	addDebateItemOnclick() function handles the missing chat history and only defines the other fields, the info box is then updated.	addDebateItemOnclick() function handles the missing chat history and only defines the other fields, the info box is then updated.	Pass
Debate Rooms	Upload a Debate	Upload test2.json from the /test/ directory that contains a title, desc, participants and chat history	/tests/test2.json	Normal	The Title of the debate appears in the list underneath	The Title of the debate appears in the list underneath	Pass
Debate Rooms	Select a Debate	Upload test2.json from the /test/ directory that contains a title, desc, participants and chat history	/tests/test2.json	Normal	The info box is updated with the data from the	addDebateItemOnclick() function handles the missing chat history and only defines the other fields, the info box is then updated.	Pass

## Qualitative Tests
[insert words about getting user feedback]
# Sprint Logs
After the requirements had been established I began the implementation. I created a series of sprints that covered two week intervals for each component, allowing for fast iteration of ideas that could be continuously tested. I chose to implement Agile development throughout my sprints to always keep development focused on the goal of the project. I feel that doing this made a big impact to the productivity of the sprints as no time was wasted wondering which feature to work on next, the amount of code that was cut from the final product was greatly reduced.
Each sprint also had a review period and accompanying section in the log to make note of any issues that were encountered during development. Through past personal projects, I have found that it is useful for me to allocate some extra time to resolve unexpected issues, or where a sprint has overrun its allocated period. I decided to continue this practise here as HTML and JavaScript are newer to me and I expected the potability of some bugs being more challenging to solve due to my unfamiliarity with the languages.
### Sprint 1 – Create New Debate Room
#### Overview:
Start On: 9-10-23
Complete By: 16-10-23
#### Description:
Develop the first draft of the HTML document and create a Box the user can input some information into and a button to submit it. This should include:
- A Box with a Heading that says “Create New Debate”
- A line where the user can enter the Debate Title
- A line where the user can enter the Debate Description
- A line where the user can enter the Number of Participants Required for the Debate
- A line where the user can enter the Start and End time of the Debate
- A button that can be pressed to submit the form
#### Review:
Completed: Yes
Additional Notes:
### Sprint 2 – Write data to a JSON file
#### Overview:
Start On: 16-10-23
Complete By: 23-10-23
#### Description:
Add the functionality with JavaScript to the “Create New Debate” box that will save the information into a JSON file, so that it may be recalled at a later time.
- When the user clicks the Create New Debate Button, all the information in the form should be saved into a JSON file.
- The JSON file should be a flat file.
- The browser should then start downloading the JSON file.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 3 – Search Debate Rooms
#### Overview:
Start On: 23-10-23
Complete By: 30-10-23
#### Description:
Develop with HTML, a Box that lists all the debates the user has available to them. Each debate should be contained in a field that displays the Debate Title.
- At the top of the stack of Debates is a search box where the user may enter some text (functionality will be added later).
#### Review:
Completed: Yes
Additional Notes: Each field may be clicked on to load it into full view
### Sprint 4 – Upload Debate Room
#### Overview:
Start On: 30-10-23
Complete By: 6-11-23
#### Description:
The functionality to upload a JSON file to the past debate list needs to be added. There should be a button to upload the file. When the file is uploaded a debate should be added to the list with the information from the JSON file displayed in the listing.
#### Review:
Completed: Yes
Additional Notes: Currently, a debate may be uploaded multiple times and it will keep being appended each time the button to add it is clicked.
### Sprint 5 – Search Past Debates
#### Overview:
Start On: 6-11-23
Complete By: 13-11-23
#### Description:
With JavaScript, a search box should now have a button that will show only items matching the input when clicked.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 6 – Test and Resolve Issues
#### Overview:
Start On: 13-11-23
Complete By: 27-11-23
#### Description:
Any bugs or issues that were raised in the Additional Notes sections have a 2 week allocated period to be resolved here.
15-11-23: Updated Logic in uploadDebate() Function to check if there is a matching debate title in the list of debates already. If so, the debate is not added.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 7 – Implement Login Box
#### Overview:
Start On:
Complete By:
#### Description:
Add the login box in the location specified in the product draft. Functionality should be created for displaying the account that has been signed into by the user. The user must be able to enter a username and password and once verified, the page must reflect the change is status via the “title box”
#### Review:
Completed: Yes
Additional Notes:
Verification of a user can not be developed at this stage as the page has not been connected to a back-end database.
### Sprint 8 – Create Message Box
#### Overview:
Start On:
Complete By:
#### Description:
Create a section at the bottom of the page where users can enter messages into the selected debate rooms. These messages should be written into Debate Room JSON file when saved.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 9 – Create Debate Room Info Box
#### Overview:
Start On:
Complete By:
#### Description:
To accompany the new chat box created in the last sprint, there should be an adjacent window to clearly display the information of the room the user has currently selected as the Debate Room list only displays the title so the user may select it. To load the information changes will need to be made to the data being stored into the items in the Debate Room list. Currently when a debate is uploaded from a JSON file, only the title is actually being retrieved. Items in the list will need to contain attributes that are not visible on the page, but can be read into the new information box when selected.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 10 – Create Debate Room Info Box
#### Overview:
Start On:
Complete By:
#### Description:
To accompany the new chat box created in the last sprint, there should be an adjacent window to clearly display the information of the room the user has currently selected as the Debate Room list only displays the title so the user may select it. To load the information changes will need to be made to the data being stored into the items in the Debate Room list. Currently when a debate is uploaded from a JSON file, only the title is actually being retrieved. Items in the list will need to contain attributes that are not visible on the page, but can be read into the new information box when selected.
#### Review:
Completed: Yes
Additional Notes:

# Issues and Constraints
I faced quite a few challenges during this process, the first of which was figuring out how to connect the elements from the HTML document to the JavaScript functions. This was a critical step as all components of this project were going to be underpinned by the ability to have a user interacting with the document, while data can be manipulated by the scripts in the background. However after the first week of development, I became a lot more comfortable with the tools I was using and had gained a good understanding of how to modify the HTML document with scripts tags and functions in JavaScript.

Since one of the important features of this tool was for it to be portable, I placed the constraint of only using natively supported browser features. For example, building the project out of only HTML, JS and CSS. This would allow the end-user to simply carry the program on a single USB and have it be able to run on virtually any OS and any version.
While using some sort of JavaScript runtime environment like nodeJS would have extended the potential feature set of the program, the drawback would be that every system would require the environment to be installed on each system to run the tool. This is cumbersome and greatly reduces the portability of the program as each machine could require a different version to be installed and
This introduced the challenge of finding a way to allow a user to retain the past debates they had.
Overcoming this limitation is the reason I decided to have the ability for the program save all data locally on the media device in JSON format.

Another big problem that I overcame was the sudden change in security requirements for the program. After developing the ability for the user to enter messages to a debate, I realised that these message have the potential to contain sensitive information. Furthering the issue was the fact the JSON files with the messages were intended to be stored locally on USB drives primarily, this makes them quite vulnerable to simply being picked up and having their content read by another person. To mitigate this problem I decided to encrypt the JSON files in whole with base64.

# Reflection

[not password protected encryption] This way a user opening the files in a text editor could not read the data it contained. While this is not perfect solution

# References
[1]	Minimum Viable Product: https://www.atlassian.com/agile/product-management/minimum-viable-product