Sprint Plan
# Sprint 1 – The “Create New Debate” Box
## Overview:
Start On: 9-10-23
Complete By: 16-10-23
## Description:
Develop the first draft of the HTML document and create a Box the user can input some information into and a button to submit it. This should include:
- A Box with a Heading that says “Create New Debate”
- A line where the user can enter the Debate Title
- A line where the user can enter the Debate Description
- A line where the user can enter the Number of Participants Required for the Debate
- A line where the user can enter the Start and End time of the Debate
- A button that can be pressed to submit the form
## Review:
Completed: Yes
Additional Notes:
# Sprint 2 – Write data to a JSON file
## Overview:
Start On: 16-10-23
Complete By: 23-10-23
## Description:
Add the functionality with JavaScript to the “Create New Debate” box that will save the information into a JSON file, so that it may be recalled at a later time.
- When the user clicks the Create New Debate Button, all the information in the form should be saved into a JSON file.
- The JSON file should be a flat file.
- The browser should then start downloading the JSON file.
## Review:
Completed: Yes
Additional Notes:
# Sprint 3 – Create “Search past Debates” Box
## Overview:
Start On: 23-10-23
Complete By: 30-10-23
## Description:
Develop with HTML, a Box that lists all the debates the user has available to them. Each debate should be contained in a field that displays the Debate Title.
- At the top of the stack of Debates is a search box where the user may enter some text (functionality will be added later).
## Review:
Completed: Yes
Additional Notes: Each field may be clicked on to load it into full view
# Sprint 4 – Upload Past Debates
## Overview:
Start On: 30-10-23
Complete By: 6-11-23
## Description:
The functionality to upload a JSON file to the past debate list needs to be added. There should be a button to upload the file. When the file is uploaded a debate should be added to the list with the information from the JSON file displayed in the listing.
## Review:
Completed: Yes
Additional Notes: Currently, a debate may be uploaded multiple times and it will keep being appended each time the button to add it is clicked.
# Sprint 5 – Search Past Debates
## Overview:
Start On: 6-11-23
Complete By: 13-11-23
## Description:
With JavaScript, a search box should now have a button that will show only items matching the input when clicked.
## Review:
Completed: Yes
Additional Notes:
# Sprint 6 – Test and Resolve Issues
## Overview:
Start On: 13-11-23
Complete By: 27-11-23
## Description:
Any bugs or issues that were raised in the Additional Notes sections have a 2 week allocated period to be resolved here.
15-11-23: Updated Logic in uploadDebate() Function to check if there is a matching debate title in the list of debates already. If so, the debate is not added.
## Review:
Completed: Yes
Additional Notes: