### Sprint 1 – Create New Debate Room
#### Overview:
Start On: 9-10-23
Complete By: 23-10-23
#### Description:
Develop the first draft of the HTML document and create a Box the user can input some information into and a button to submit it. This should include:
- A Box with a Heading that says “Create New Debate”
- A line where the user can enter the Debate Title
- A line where the user can enter the Debate Description
- A line where the user can enter the Number of Participants Required for the Debate
- A line where the user can enter the Start and End time of the Debate
- A button that can be pressed to submit the form
#### Review:
Completed: Yes
Additional Notes:
### Sprint 2 – Write data to a JSON file
#### Overview:
Start On: 6-11-23
Complete By: 20-11-23
#### Description:
Add the functionality with JavaScript to the “Create New Debate” box that will save the information into a JSON file, so that it may be recalled at a later time.
- When the user clicks the Create New Debate Button, all the information in the form should be saved into a JSON file.
- The JSON file should be a flat file.
- The browser should then start downloading the JSON file.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 3 – Search Debate Rooms
#### Overview:
Start On: 20-11-23
Complete By: 4-12-23
#### Description:
Develop with HTML, a Box that lists all the debates the user has available to them. Each debate should be contained in a field that displays the Debate Title.
- At the top of the stack of Debates is a search box where the user may enter some text (functionality will be added later).
#### Review:
Completed: Yes
Additional Notes: Each field may be clicked on to load it into full view
### Sprint 4 – Upload Debate Room
#### Overview:
Start On: 4-12-23
Complete By: 11-12-23
#### Description:
The functionality to upload a JSON file to the past debate list needs to be added. There should be a button to upload the file. When the file is uploaded a debate should be added to the list with the information from the JSON file displayed in the listing.
#### Review:
Completed: Yes
Additional Notes: Currently, a debate may be uploaded multiple times and it will keep being appended each time the button to add it is clicked.
### Sprint 5 – Search Past Debates
#### Overview:
Start On: 11-12-23
Complete By: 18-12-23
#### Description:
With JavaScript, a search box should now have a button that will show only items matching the input when clicked.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 6 – Test and Resolve Issues
#### Overview:
Start On: 1-1-24
Complete By: 8-1-24
#### Description:
Any bugs or issues that were raised in the Additional Notes sections have a 2 week allocated period to be resolved here.
15-11-23: Updated Logic in uploadDebate() Function to check if there is a matching debate title in the list of debates already. If so, the debate is not added.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 7 – Implement Login Box
#### Overview:
Start On: 8-1-24
Complete By: 22-1-24
#### Description:
Add the login box in the location specified in the product draft. Functionality should be created for displaying the account that has been signed into by the user. The user must be able to enter a username and password and once verified, the page must reflect the change is status via the “title box”
#### Review:
Completed: Yes
Additional Notes:
Verification of a user can not be developed at this stage as the page has not been connected to a back-end database.
### Sprint 8 – Create Message Box
#### Overview:
Start On: 22-1-24
Complete By: 5-2-24
#### Description:
Create a section at the bottom of the page where users can enter messages into the selected debate rooms. These messages should be written into Debate Room JSON file when saved.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 9 – Create Debate Room Info Box
#### Overview:
Start On: 5-2-24
Complete By: 19-2-24
#### Description:
To accompany the new chat box created in the previous sprint, there should be an adjacent window to clearly display the information of the room the user has currently selected as the Debate Room list only displays the title so the user may select it. To load the information changes will need to be made to the data being stored into the items in the Debate Room list. Currently when a debate is uploaded from a JSON file, only the title is actually being retrieved. Items in the list will need to contain attributes that are not visible on the page, but can be read into the new information box when selected.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 10 – Overwrite Current Debate
#### Overview:
Start On: 19-2-24
Complete By: 4-3-24
#### Description:
The functionality to overwrite the current debate information needs to be added so that a user can update the room if for example they want to change the description or duration etc. This should be added as a new button in the Create New Debate section that says overwrite debate and replaces the information with the currently entered data when clicked.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 11 – Data Integrity
#### Overview:
Start On: 4-3-24
Complete By: 18-3-24
#### Description:
The code needs to ensure that the data entered into any fields is checked for correctness before being used. For example the number of participants must be more than two and the duration cannot be negative. An error message must be displayed to tell the user if they enter information that is incorrect.
#### Review:
Completed: Yes
Additional Notes:
Used the built in browser notification system to display the messages to the user.

### Sprint 11 – Exception Handling
#### Overview:
Start On: 18-3-24
Complete By: 1-4-24
#### Description:
After getting feedback from the test group over Christmas, there are bugs with errors not being caught correctly in some edge cases. Add exception handling to all cases where functions take inputs that are not pre-determined.
#### Review:
Completed: Yes
Additional Notes:
### Sprint 12 – Encryption of JSON files for Security
#### Overview:
Start On: 1-3-24
Complete By: 15-4-24
#### Description:
Due to the change in security requirements for the program, JSON files must be encrypted with base64 when stored locally and only decrypted when uploaded to the program and displayed to the user.
#### Review:
Completed: Yes
Additional Notes: